Q-ONCO PLATFORM

Biotools Intelligence Architecture Report

A comprehensive teardown of molecular visualization, microscopy image analysis, AI/ML prediction, and genomics tools — with an ambitious roadmap for building a unified, best-in-class biotools platform for HGSOC research.

| Prepared for | Focus Area | Date | Tools Analyzed |
| --- | --- | --- | --- |
| Dr. Amritha & Q-onco Team | HGSOC / Ovarian Cancer Research | May 2026 | 18+ Libraries |

Table of Contents

01  Executive Summary & Vision

02  Molecular Visualization: A Full Teardown

03  Microscopy & Image Analysis

04  AI/ML Predictions: Proteins, Docking & Variants

05  Genomics Browser: IGV.js Teardown

06  Architecture Philosophy

07  The Ambitious Build Plan

08  HGSOC Researcher Pain Points & Feature Mapping

09  Build vs Embed: Decision Framework

10  Appendix: Technology Reference Cards

01  Executive Summary & Vision

✦ The Core Thesis

Every tool we analyzed was built to solve a general problem. We are building something different: a precision instrument tuned exactly for high-grade serous ovarian cancer research. That specificity is our superpower — and it means we can outperform any general-purpose tool on the workflows that matter most to Dr. Amritha and her team.

The Problem Space

Translational cancer research in 2026 requires a researcher to simultaneously work across at minimum five distinct technical domains: protein structure visualization (to understand BRCA1/2 mutations, PARP inhibitor binding), microscopy image analysis (IHC scoring, TMA analysis, IF multi-channel), ML/AI predictions (AlphaFold structure queries, variant effect scoring), genomics browsing (somatic mutations, copy number variants, scRNA-seq marker genes), and literature synthesis (systematic reviews, protocol extraction).

Today, a researcher at a cancer biology lab must switch between Chimera/PyMOL on a local workstation, QuPath on a server, a Galaxy instance for genomics, and NCBI/UCSC genome browsers — all while trying to synthesize findings into a paper. There is no unified workspace.

✦ The Q-onco Opportunity

Q-onco already has the research pipeline: notes, manuscript assistant, grant tools, literature search. Adding biotools creates a closed-loop research environment where a researcher can go from "PDB 4OVN loaded" to "BRCA1 RING domain annotated" to "mutation effect scored" to "figure generated for manuscript" without leaving the application. This is not incremental improvement — it is a paradigm shift.

Feasibility — Everything Is Achievable in the Browser

After deep analysis of every component, the verdict is unambiguous: everything we want to build is achievable in a browser-native PWA. Here is why this was not possible five years ago but is now:

WebGL2 (universally supported 2022+) — gives us a full GPU rendering pipeline. Mol* uses this to render 100,000-atom structures at 60fps.

WebAssembly (WASM) — allows C++/Rust code to run in the browser at near-native speed. AutoDock Vina, OpenBabel, and RDKit are all now compiled to WASM.

ONNX Runtime Web (WebGL Execution Provider) — runs deep learning models (Cellpose, StarDist, ESM-2) entirely in the browser using the GPU.

SharedArrayBuffer + Web Workers — true multi-threading in the browser for FFT, image convolution, and heavy compute off the main thread.

File System Access API — browsers can now read local TIFF stacks, BAM files, and VCF files directly without upload.

Build Strategy Overview

| Phase | Timeline | Focus | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1–4 | Embed + Annotate | Mol* + AlphaFold + IGV.js + HGSOC annotations |
| Phase 2 | Weeks 5–10 | WASM + ONNX Compute | Vina docking + Cellpose + ESM-2 scoring |
| Phase 3 | Weeks 11–16 | Custom Renderers | WebGL2 IF viewer + Custom molecular renderer |

02  Molecular Visualization: A Full Teardown

🔬 Context

Protein structure visualization is the core tool for understanding BRCA1/2 mutations, PARP inhibitor binding modes, and HGSOC-relevant protein complexes like BRCA1-BARD1. Every researcher needs to look at PDB structures. The question is which architecture lets us build the most powerful, context-aware version.

Mol* (MolStar)

molstar.org · MIT License · ~2MB gzipped · npm: molstar

WHY IT IS BUILT THIS WAY

Mol* was built by David Sehnal, Alexander Rose, and the RCSB PDB/PDBe teams to replace Jmol and NGL as the standard web viewer. The key design decisions all trace to one constraint: it must handle the entire PDB at any scale. The PDB's largest entries have 100M+ atoms (entire virus capsids, ribosomes). Most viewers collapse at this scale. Mol* does not, because of three architectural commitments:

1. Custom WebGL2 renderer: Rather than wrapping Three.js, the Mol* team wrote their own GPU rendering engine using instanced geometry — you describe a sphere once on the GPU, then render all 50,000 atoms as instances in a single draw call. This is why Mol* renders the ribosome at 60fps and Three.js-based viewers cannot.

2. Plugin/Behavior architecture: Mol* uses dependency injection with a central PluginContext. Every feature is a behavior that registers itself. We can write HGSOC-specific behaviors (BRCA1 mutation highlight, PARP binding pocket annotation) as plugins without forking the core.

3. MOLJ/MOLX state serialization: Mol* can serialize the complete viewer state — camera position, selections, colorings, annotations — into a JSON file. For Q-onco, this means a researcher can annotate a structure and save it to encrypted GitHub storage, then reload it weeks later in the exact same state.

| Tool | Bundle Size | Max Atoms (60fps) | State Save | PDBQT | License |
| --- | --- | --- | --- | --- | --- |
| Mol* | ~2MB | 10M+ | Yes (MOLJ) | No | MIT |
| NGL | ~800KB | ~200K | No | No | MIT |
| 3Dmol | ~600KB | ~50K | No | Yes | BSD-3 |
| Speck | ~200KB | ~5K | No | No | MIT |
| Custom | ~300KB | ~500K | Yes (JSON) | Yes | Ours |

NGL Viewer

NGL was built by Alexander Rose (who later led Mol*) as his PhD project at UCSF. Its design philosophy was simpler than Jmol, more capable than iCn3D. NGL uses Three.js under the hood, giving it the scene graph overhead but also Three.js's ecosystem. The file format support is NGL's real strength: 30+ formats natively. For HGSOC proteins (typically 200–2000 residues), Three.js limitations are never a problem.

3Dmol.js

3Dmol.js was built at University of Pittsburgh specifically for computational chemistry — docking poses, small molecule visualization, and PDBQT format. This explains its unique strength: native PDBQT support. Every other viewer requires conversion from PDBQT to SDF/MOL2 before display. 3Dmol.js reads it directly, making it the natural companion to our Vina WASM docking pipeline.

Speck — The AO Sphere Trick

Speck is built around one beautiful insight: ambient occlusion (AO) rendering makes molecules look photorealistic, but real-time AO is expensive. Speck's solution: a software rasterizer running in a Web Worker pre-computes AO contributions, then uploads the result as a WebGL texture. The GPU texture-maps the pre-computed AO onto spheres. Result: strikingly beautiful renders that look like CGI paper figures — from a 200KB library.

03  Microscopy & Image Analysis

🔭 The Microscopy Challenge

HGSOC microscopy data is some of the most complex imaging data in cancer biology: TMA cores, multiplexed IF with 6–10 channels, H&E whole-slide images at 40× resolution, and live-cell imaging for drug response. The tools in this space were built by and for computational biologists with local computing resources. Our mission: bring this to the browser.

Cellpose — The Gradient Field Trick

Cellpose was built by Carsen Stringer and Marius Pachitariu at Janelia Research to solve the hardest problem in cell segmentation: overlapping, touching cells that classical watershed algorithms cannot separate. The solution: instead of predicting cell boundaries directly, Cellpose predicts a gradient field — a vector at every pixel pointing toward the cell's center of mass. Cells that are spatially separate flow to different centers. Segmentation falls out of the flow dynamics, not boundary detection.

The network outputs two gradient channels (X and Y) plus a cell probability map. The cytoplasm model has ~25 million parameters. Exported to ONNX, it runs with onnxruntime-web using the WebGL Execution Provider at approximately 2–5 seconds per 512×512 image on a mid-range laptop GPU.

// Browser Cellpose pipeline
const session = await ort.InferenceSession.create(
  "/models/cellpose_cyto.onnx",
  { executionProviders: ["webgl"] }  // GPU via WebGL2
);
const feeds = { input: new ort.Tensor("float32", input, [1, 2, 512, 512]) };
const { output } = await session.run(feeds);
const masks = postprocess_flows(output);  // gradient integration → masks

StarDist — Star-Convex Polygons for H&E

StarDist was built at EPFL/EMBL as a specialized nucleus segmenter. The key insight: nuclei are roughly star-convex. StarDist predicts a 32-point star polygon for each nucleus rather than a pixel-wise mask. The 2D_versatile_he model was specifically trained on H&E pathology images — the most common HGSOC histology stain. Model: ~15MB ONNX.

| Tool | Browser Viable? | ONNX Size | HGSOC Application |
| --- | --- | --- | --- |
| Napari | No (Qt/Python) | N/A | Architecture inspiration |
| QuPath | No (JavaFX) | N/A | H-score workflow inspiration |
| CellProfiler | No (Python server) | N/A | Feature set inspiration |
| Cellpose | Yes (ONNX WebGL) | ~25MB | TMA cell segmentation, IF quantification |
| StarDist | Yes (ONNX WebGL) | ~15MB | H&E nucleus counting, tumor purity |
| ilastik | Partial (RF only) | ~2MB | Background/foreground segmentation |

04  AI/ML Predictions: Proteins, Docking & Variants

AlphaFold Database (EBI API)

AlphaFold2 has pre-computed structures for ~200 million proteins served via a free, unauthenticated REST API. For any UniProt accession, we get: predicted 3D coordinates (mmCIF/PDB), per-residue confidence scores (pLDDT 0–100), and predicted aligned error matrix (PAE). For HGSOC research: BRCA1 (P38398), BRCA2 (P51587), PALB2 (Q86YC2), PARP1 (P09874) — all pre-computed, immediately accessible, no GPU, no waiting.

// AlphaFold API — zero authentication
const resp = await fetch(
  `https://alphafold.ebi.ac.uk/api/prediction/${uniprotId}`
);
const [entry] = await resp.json();
// entry.cifUrl → mmCIF structure → Mol*
// entry.paeImageUrl → PAE heatmap → sidebar

AutoDock Vina (WASM) — Full In-Browser Docking

AutoDock Vina was written in C++ because molecular docking requires extreme computational performance. The WASM path preserves this performance: Vina compiled with Emscripten runs at ~70–80% of native C++ speed. The full pipeline uses three WASM libraries: RDKit.js (SMILES → 3D conformer), OpenBabel WASM (mol2 → PDBQT format conversion), and Vina WASM (receptor + ligand → docking poses + affinity scores).

For HGSOC research: dock olaparib, niraparib, rucaparib, and veliparib against the PARP1 catalytic domain, get binding affinities and poses, visualize in 3Dmol.js — entirely in-browser, entirely free, entirely private.

ESM-2 — Protein Language Models for Variant Scoring

ESM-2 is a transformer language model (Meta AI) trained on 250 million protein sequences. The key insight: protein sequences are a language, and the statistical patterns that make BERT powerful for text also capture evolutionary constraints in proteins. A missense mutation that is "grammatically wrong" in the protein language is likely deleterious. The 150M parameter model exports to ONNX (~600MB), runs at ~30ms/residue on WebGL EP. A 1800-residue BRCA1 takes ~54 seconds — acceptable as a background task.

05  Genomics Browser: IGV.js

IGV.js solves the central challenge of genome browsers — human genome reference is 3GB, BAM files are 100GB — using HTTP range requests (RFC 7233). It fetches only the bytes needed for the current view window. BAM files use BGZF compression (blocked gzip) specifically to enable this: a BGZF index (.bai file) maps genomic coordinates to byte offsets, so IGV.js fetches only the blocks containing reads for the current view.

→ Q-onco Integration

Embed IGV.js with pre-loaded HGSOC tracks: ClinVar pathogenic variants for BRCA1/2/PALB2/ATM/RAD51C/D, HGSOC somatic hotspots from TCGA OV cohort, CCNE1 amplification region. Researcher loads patient VCF → variants auto-compared against pre-loaded tracks → highlighted. One-click "send to molecular viewer" opens the variant in Mol* with ESM-2 pathogenicity score.

06  Architecture Philosophy

Pattern 1: The GPU Bottleneck → Instanced Rendering

General-purpose 3D engines use a scene graph scaling O(n) with object count. 50,000 atoms = 50,000 node updates per frame = 50ms = below 20fps. High-performance scientific viewers use instanced rendering: one geometry definition uploaded to the GPU once, rendered N times with per-instance data (position, color, radius) in a GPU buffer. Draw calls go from 50,000 → 1. This is why Mol* renders 1M atoms at 60fps.

Pattern 2: The Main Thread Rule → Web Workers

Any computation over ~16ms on the main thread causes a dropped frame. Parsing a 10MB PDB takes ~500ms; Cellpose inference takes 5 seconds. All performance-critical tools use Web Workers. The architecture: Worker parses/computes, main thread receives result, WebGL renders. SharedArrayBuffer allows zero-copy transfer — requires COOP/COEP HTTP headers in our Vite config.

Pattern 3: Plugin Systems → Survivability

Mol*, Napari, and IGV.js all use plugin/extension architectures because researchers need customization the core team cannot anticipate. We write HGSOC-specific behaviors as Mol* plugins — BRCA1/2 domain highlighting, pathogenic variant overlays — without forking the core library.

Pattern 4: State Serialization → Reproducibility

A researcher annotates a structure, closes the browser, needs the exact same view tomorrow. Without state serialization, the work is lost. Mol*'s MOLJ format solves this. For Q-onco: viewer state + analysis results + annotations are serialized to JSON, AES-256 encrypted, stored as .enc in GitHub. A session started on a laptop can be resumed on any device.

07  The Ambitious Build Plan

✦ The Manifesto

Every tool we analyzed — Mol*, Cellpose, Vina, IGV.js — was built by a small team with specific expertise. We are not starting from zero. We are orchestrating the best of each into a unified, HGSOC-native platform. The pieces exist. The question is execution order and integration architecture.

Phase 1: Embed + Annotate (Weeks 1–4)

| Task | Library | Effort | Researcher Value |
| --- | --- | --- | --- |
| Embed Mol* with minimal plugin set | molstar | 3 days | View any PDB/AlphaFold structure |
| AlphaFold API + HGSOC gene quick-load | fetch API | 1 day | BRCA1/2 structure in 2 clicks |
| HGSOCAnnotationBehavior plugin | Mol* plugin API | 3 days | Auto-highlight pathogenic variants |
| MOLJ session save → GitHub .enc | Mol* state + our store | 2 days | Save/resume annotated sessions |
| IGV.js embed + HGSOC tracks | igv npm | 3 days | Genomic context for every gene |
| Speck small molecule renderer | speck npm | 2 days | Publication-quality drug figures |

Phase 2: WASM + ONNX Compute (Weeks 5–10)

| Task | Library | Effort | Researcher Value |
| --- | --- | --- | --- |
| Cellpose ONNX Web Worker setup | onnxruntime-web | 5 days | Cell segmentation in-browser |
| StarDist ONNX + H&E mode | onnxruntime-web | 3 days | Nucleus counting from H&E |
| H-score computation from masks | Pure JS | 2 days | IHC scoring automation |
| Vina WASM docking pipeline | vina-wasm + openbabel + RDKit | 6 days | PARP inhibitor docking |
| 3Dmol.js PDBQT results viewer | 3dmol npm | 2 days | View docking poses |
| ESM-2 150M ONNX variant scoring | onnxruntime-web | 4 days | VUS pathogenicity scoring |
| COOP/COEP headers in Vite config | vite-plugin-headers | 1 day | SharedArrayBuffer for ONNX |

Phase 3: Custom Renderers (Weeks 11–16)

| Task | Technology | Effort | Impact |
| --- | --- | --- | --- |
| 16-bit TIFF decoder (Web Worker) | Raw JS + DataView | 4 days | Load any microscopy TIFF |
| WebGL2 multi-channel IF compositor | WebGL2 fragment shader | 6 days | 6-channel IF visualization |
| Channel LUT + pseudocolor controls | WebGL texture uniforms | 3 days | Researcher-controlled channels |
| Custom molecular renderer (instanced) | WebGL2 + regl.js | 8 days | HGSOC-specific rendering presets |
| AO sphere mode (Speck-style) | WebGL2 + SSAO | 5 days | Publication-quality protein figures |
| Full pipeline integration + testing | Svelte + Vitest | 4 days | Stable release |

08  HGSOC Researcher Pain Points & Feature Mapping

BRCA1/2 Variant Interpretation

The Problem:

A patient has BRCA1 c.1016dupA — a frameshift variant. Is this pathogenic? Which domain does it disrupt? Currently: search ClinVar, open Chimera locally, find the residue manually in the sequence viewer, check the literature. 45+ minutes per variant.

Q-onco Solution:

Type BRCA1 → load AlphaFold in Mol* → HGSOC behavior highlights frameshift position → domain annotation shown → ESM-2 score in sidebar → ClinVar classification pre-fetched → one-click export generates labeled figure. Time: under 2 minutes.

PARP Inhibitor Resistance Mechanisms

The Problem:

Patient progresses on olaparib. Reversion mutation in BRCA2? PARP1 promoter hypomethylation? Each hypothesis requires different analyses across different tools that do not communicate.

Q-onco Solution:

Dock olaparib against WT PARP1 + reversion mutant side by side → binding affinity comparison → ESM-2 scores for reversion mutations → genomics tab shows the mutation in context → Enzo synthesizes resistance literature → grant narrative drafts itself.

TME Quantification from Multiplexed IF

The Problem:

Measuring CD8+ TIL density, PD-L1 expression, macrophage polarization markers. Currently: Fiji → QuPath → Excel → Prism. Four tools, three exports, manual data transfer.

Q-onco Solution:

Load multiplexed TIFF in custom WebGL2 viewer → toggle channels (DAPI/CD8/PD-L1/CK/CD68) → Cellpose segments tumor vs immune cells → feature extraction generates TIL density and H-score → results to Research tab → Enzo drafts TME paragraph. Zero manual data transfer.

TMA Scoring for Biomarker Studies

The Problem:

Scoring a 200-core TMA for a biomarker study (e.g., RAD51 foci as HR marker). Typical timeline: 2–3 weeks from scan to data table.

Q-onco Solution:

Upload TMA TIFF → automatic core detection → Cellpose segments nuclei per core → channel intensity computed → H-score and Allred score automatic → CSV export linked to clinical metadata. Timeline: 2–3 hours from upload to data table.

09  Build vs Embed: Decision Framework

| Tool / Feature | Decision | Rationale |
| --- | --- | --- |
| Protein structure visualization | EMBED Mol* | Does 100% of what we need. Plugin API covers HGSOC customization. MIT. |
| Small molecule rendering | EMBED Speck | 200KB, AO rendering, perfect for drug figures. |
| Docking visualization | EMBED 3Dmol.js | Native PDBQT — essential for Vina output. |
| Cell segmentation | EMBED Cellpose | Pre-trained ONNX models, WebGL EP. No need to train. |
| Nucleus detection (H&E) | EMBED StarDist | 2D_versatile_he is state-of-art for H&E pathology. |
| Molecular docking | EMBED Vina WASM | Full C++ Vina compiled to WASM. No browser alternative. |
| Genome browser | EMBED IGV.js | Production-grade, HTTP range requests, local BAM. MIT. |
| Multi-channel IF viewer | BUILD CUSTOM | No existing browser tool handles 16-bit multi-channel TIFF. |
| HGSOC annotation system | BUILD CUSTOM | Unique to our context — BRCA1/2 domains, pathogenic variants. |
| Variant pathogenicity scoring | EMBED ESM-2 ONNX | 150M param model, WebGL EP. State-of-art protein language model. |
| AlphaFold integration | API ONLY | EBI serves 200M pre-computed structures free. Zero compute cost. |
| Protein-ligand interactions | BUILD PLIP-lite | PLIP is Python-only. ~500 lines of JS geometry covers 90%. |

10  Appendix: Technology Reference Cards

Molecular Visualization Libraries

| Library | npm | Gzip Size | License | WebGL | Key Feature |
| --- | --- | --- | --- | --- | --- |
| Mol* | molstar | ~2MB | MIT | WebGL2 | Plugin system + MOLJ state |
| NGL | ngl | ~800KB | MIT | WebGL1/2 | 30+ format parsers |
| 3Dmol.js | 3dmol | ~600KB | BSD-3 | WebGL1 | Native PDBQT support |
| Speck | speck | ~200KB | MIT | WebGL1 | AO sphere rendering |

HGSOC Protein Quick Reference

| Gene | UniProt | AF Available | HGSOC Frequency | Key Mutations |
| --- | --- | --- | --- | --- |
| BRCA1 | P38398 | Yes | ~12% | 5382insC, C61G, RING/BRCT domains |
| BRCA2 | P51587 | Yes | ~8% | 6174delT, 11q frameshift |
| PALB2 | Q86YC2 | Yes | ~3% | c.3113+5A→G splice |
| PARP1 | P09874 | Yes | Drug target | Olaparib/niraparib binding |
| TP53 | P04637 | Yes | ~96% | R248W/Q, R175H |
| CDK12 | Q9NYV4 | Yes | ~3% | Frameshift mutations |

Browser API Requirements

| API | Required For | Browser Support | Notes |
| --- | --- | --- | --- |
| WebGL2 | All renderers, ONNX WebGL EP | 99%+ | Required — no fallback |
| WebAssembly | Vina, RDKit.js, OpenBabel | 99%+ | All modern browsers |
| SharedArrayBuffer | ONNX zero-copy, WASM memory | 90%+ | COOP/COEP headers required |
| File System Access | Local BAM/VCF/TIFF | ~85% | Firefox uses fallback |
| IndexedDB | ONNX model caching (600MB) | 99%+ | Check quota availability |

📎 Final Note to Researchers

This report is a living document. The tools analyzed represent the state of the field as of May 2026. Several projects (AlphaFold 3, ESMFold 2, Cellpose 3) are actively evolving. We recommend reviewing this assessment whenever a major model or library update is released. The architectural principles — instanced rendering, WASM compute, ONNX inference, plugin systems, state serialization — are stable and will remain the foundation of browser-native scientific computing for the foreseeable future. Q-onco Platform · quant.onco@gmail.com · May 2026